# AI Football League Predictor – Intermediate Progress Report

Project: Predicting football match outcomes and simulating league table standings using machine learning on Top 5 European leagues (Premier League, La Liga, Bundesliga, Serie A, Ligue 1).

## 1. Progress Toward Proposed Goal

The core objective—build an end-to-end pipeline to predict match outcomes and simulate league-table probabilities—has achieved non-trivial implementation completion:

- ✅ Complete data pipeline: Download from Understat API (5 leagues, 2014–2025 seasons, 21,690 matches)

- ✅ Robust feature engineering: 13 pre-match features including rolling team form, xG averages, directed-graph Elo ratings (xG-weighted), and rest-day features

- ✅ Model architecture: XGBoost classifier (3-class: home win, draw, away win) trained on all played matches through season 2024

- ✅ Monte Carlo simulation: 10,000 simulations per league to compute finishing probabilities, European qualification odds, and relegation risk

- ✅ Production artifacts: Saved model, preprocessor, metrics, and structured outputs ready for inference

## Key metrics from backtest (2023–2024 validation/test):

- Validation accuracy: 53.65%

- Test accuracy: 52.85%

- Macro F1 scores: ~0.42

- Model matrix: 15 columns (2 categorical team encodings + 13 scaled numeric features)

## 2. Basic Approaches: What Worked Well & What Did Not

Worked Well:

- Elo ratings with xG weighting: Pre-match team strength estimates now incorporate recent match quality (xG differential), yielding more nuanced strength gradients than naive win/loss records

- Feature engineering discipline: Strict temporal ordering prevents data leakage (features computed before match result, then history updated)

- Simulation framework: Sampling scorelines from historical pools by league and outcome class produces realistic final tables; Monte Carlo converges cleanly to stable probabilities

- Preprocessing persistence: Fitted encoders and scalers saved alongside the model ensure consistent inference on future seasons

## Did Not Work (or requires improvement):

- Raw model accuracy (~53%): Only marginally better than "predict majority class" baselines; suggests that simple rolling-form features have limited predictive signal

- Macro F1 scores (~0.42): Class imbalance (draws are rarer) combined with weak feature discrimination leads to poor recall on minority classes

- Missing xG data: ~4% of historical records lack expected-goals values; impact on downstream feature engineering not fully quantified

## 3. Improvements to Basic Approaches

- Feature engineering expansion:

  - Add shot count and quality metrics beyond xG (shots on target, big chances created)

  - Encode head-to-head history or recent league form (seasonal trend)

  - Include goalkeeper and defensive-line performance indicators

  - Add home/away venue-specific strength estimates

- Model refinement:

  - Experiment with ensemble methods (combine XGBoost with Logistic Regression or Neural Networks)

  - Use class weighting or stratified sampling to address draw-class imbalance

  - Hyperparameter search on learning rate, tree depth, and regularization

  - Test calibration post-hoc (Platt scaling) to improve probability estimates for simulation

- Data augmentation:

  - Impute missing xG values using league/season averages or player-level stats

  - Backfill gaps using external data sources (e.g., WhoScored, Wyscout)

- Simulation robustness:

  - Vary the number of simulations and seed to test stability

  - Compare simulated final tables to actual outcomes at mid-season

## 4. Experiments Run & Planned

Completed:

- ✅ Chronological backtest (2014–2024): Split train (2014–2022), validation (2023), test (2024) to ensure no temporal leakage

- ✅ Production training & inference: Retrained model on all played matches through 2024, predictions generated for 2025 fixtures

- ✅ Simulation validation: Generated 10,000 simulations for season 2025; probability outputs saved per team and finishing position

Planned:

- Model comparison experiment: Retrain with additional features (shot counts, goalkeeper stats) and compare accuracy/F1 gains

- Mid-season recalibration: At 10-, 20-, 30-match points in season 2025, refit and compare simulated probabilities to actual outcomes

- Ablation study: Remove xG weighting from Elo; measure impact on accuracy and calibration

- Probability calibration analysis: Compute Brier score and calibration curves on test split; apply isotonic regression if needed

- Out-of-sample validation: Download next complete season (when available) and backtest final model without retraining

- Feature importance ranking: Extract XGBoost feature importance to identify which pre-match signals drive predictions

## Summary

The project has progressed from concept to a working, end-to-end system. The pipeline successfully ingests real data, engineers features with temporal integrity, trains a model, and produces actionable probabilistic forecasts. Accuracy remains modest (~53%), but this is honest progress: the baseline was learned from first principles (no pre-trained transfer learning), and the next phase will focus on sophisticated feature enrichment and model ensembling rather than architecture changes. All code is clean, modular, and ready for iterative refinement.